Independent study log

Week 1 (June 15 – June 21)

### Objectives

- Meet with professor to discuss  overall scope of the independent study.

- Decide whether the project will involve training a model or using existing AI models.

### To-Do/ Questions

- Locate infant sleep dataset.

- Think about how “risk” should be defined.

- Begin researching AI vision APIs.

### Progress/ Decisions

- Decided to use existing multimodal AI models (Gemini, OpenAI, Copilot) rather than train a custom model.

- Outlined end-to-end pipeline with its various components and how it all connects together.

Week 2 (June 22 – June 28)

### Objectives

- Discuss the high-level project design, including the major system components and their requirements.

- Begin implementing the first component of the system by sending an image from Python to an AI vision model.

### To-Do/ Questions

- Create a Git repository and organize development tasks in a KanbanFlow board.

- Select AI vision models.

- Connect the Gemini API to Python.

- Process a test image.

### Progress/ Decisions

- Google Gemini 2.5 Flash – Supports multimodal image analysis, integrates easily with Python through the Gemini API, offers a free development tier through Google AI Studio, and is optimized for low-latency, cost-effective applications. It is well suited for rapidly analyzing images captured by the Raspberry Pi camera.

https://ai.google.dev/gemini-api/docs/models

- OpenAI GPT-4.1 mini – Selected as the comparison model because it also supports image input, structured outputs, and Python API integration while being designed as a fast, lower-cost model for production applications. It provides a strong basis for comparing performance against Gemini Flash using the same prompts and evaluation criteria.

https://developers.openai.com/api/docs/models/gpt-4.1-mini

- I was able to send a test image from Python to Gemini through the API and have received a response.

- Link to Git: https://github.com/ycolinta/ai-infant-sleep-monitoring-system.git

Week 3 (June 29– July 5th)

### Objectives

- Design the structured JSON output that each AI model will return for each image.

- Define how risk will be represented and evaluated based on AI-generated observations.

- Define how AI responses will be compared against manually assigned ground truth labels.

- Save AI output locally first before integrating and storing into database.

### To-Do/ Questions

- Refine the image analysis prompt sent to Gemini.

- Capture or obtain better test images, i.e., a clearer image with a wider view of the sleep environment.

- Assign ground truth labels to own image and obtain structured output from AI and compare.

- Write the python script that would save these outputs and API response as a local JSON file.

- Research Raspberry Pi camera integration.

- Think/ outline different risk scoring systems.

### Progress/ Decisions

- Explored several approaches for representing risk within the system. Initially considered defining specific observable characteristics and a custom risk scoring framework. However, this approach assumes domain expertise in infant sleep safety. As a result, the prompt was refined to request an overall safety assessment based on the AI model's interpretation of the visible scene, accompanied by its reasoning and returned in a structured JSON format. This better aligns with the project's goal of comparing AI-generated assessments against parent reference assessments rather than a clinically defined risk model.

- Researched and selected the Raspberry Pi Camera Module 3 for image capture and ordered the required camera and micro-HDMI accessories.

Week 4 (July 6th– July 12th)

### Objectives

- Create a small evaluation image set and assign parent reference assessments.

- Write the python script that would save these outputs and API response as a local JSON file.

- Define how AI responses will be compared against manually assigned ground truth labels.

### To-Do/ Questions

- Create a small test set of images for evaluation.

- Store parent reference assessments in JSON format.

- Write Python code to process multiple images through Gemini.

- Save AI-generated JSON responses locally before moving to database storage.

- Begin designing the database structure for images, parent labels, and AI responses.

### Progress/ Decisions

- Created a preliminary evaluation dataset of 30 infant sleep environment images and completed parent reference assessments.

- Developed Python scripts to process multiple images through Gemini 2.5 Flash and GPT-4.1 mini.

- Successfully saved AI-generated responses as local JSON files.

- Completed a preliminary comparison of AI model assessments with parent reference assessments.

- Identified schema inconsistencies and Markdown formatting issues in Gemini outputs.

- Decided to implement schema validation and add the file_name field before storing results in SQLite.

- Began designing the SQLite database structure.

Week 5 (July 13th– July 19th)

### Objectives

- Standardize AI response formats by enforcing the JSON schema through API configuration or implementing response normalization in Python.

- Write/improve python function to support markdown cleaning and validation of JSON output.

- Integrate a third and, if feasible, a fourth multimodal AI model (e.g., Microsoft Copilot and/or Claude) into the evaluation pipeline.

- Complete ER diagram for SQLite database and create database.

- Import existing JSON assessment files into SQLite and make a query to see model comparisons.

### To-Do/ Questions

- Determine which additional multimodal model(s) to integrate.

- Decide whether response normalization should be handled through API configuration or a Python preprocessing function.

- Finalize the database schema and relationships before importing assessment data.

- Determine what evaluation metrics and SQL queries will best support comparison across models.

### Progress/ Decisions

- Configured the Gemini API request to enforce the JSON schema through the ‘response_format’ parameter.

- Added a validation function to verify the required fields, data types, and values of each JSON response before saving.

- Improved the Markdown cleaning process of output responses by adding an empty fence case and moved the cleaning logic into a separate function.

- Refactored the save output function to call the validation function before writing to file and saving.

Week 6 (July 20th– July 26th)

### Objectives

- Finish tasks of creating the database from python and inserting the response outputs from all models.

- Adding a fourth AI model into pipeline.

- Set up the Raspberry Pi, connect the camera, and ensure the camera is working by capturing a shot.

- Begin the python scripts or functions that will control the Raspberry Pi camera, capture image, and integrate that image into the pipeline designed.

### To-Do/ Questions

- Determine which additional multimodal model(s) to integrate.

- Evaluate previous database project and integrate relevant pieces to this project.

### Progress/ Decisions

- Successfully ran query to obtain all image responses from all AI models in SQLite.

- Added Mistral's AI language model because it supports image processing.

  - Initially considered DeepSeek as an additional model but found that its API does not currently support direct image input, which is necessary for a fair comparison with the other AI models.

  - Also, this project opted out of Microsoft Copilot because its developer workflow involved configuring an agent and underlying vision-capable model through Copilot Studio/Microsoft Foundry rather than providing a directly comparable standalone Copilot vision model API.

- Connected and configured the Raspberry Pi Camera Module 3. Verified that the camera sensor was detected by the Raspberry Pi and successfully captured a test image using libcamera-still.

Week 7 (July 27th– August 2nd)

### Objectives

- Began piecing together main system components, including the Python AI image-processing backend, Raspberry Pi image capture script and Flask web framework.

- Create another report of all AI model responses on the 30 images from the updated run.

- Develop the basic web application that displays a button for the user to capture an image and send it to all AI models for processing.

  - Incorporate the results and summary statistics of each AI model from the experimental phase somewhere in the web app.

### To-Do/ Questions

- Write a Python function to capture an image from camera and save it to specified folder.

- Create a basic Flask application and call the Python function responsible for image capture to display successful image capture.

- A table was never created to hold invalid outputs  that fail JSON parsing or validation.

  - Expand the database to account for invalid model responses.

- Write basic Python functions to summarize each model’s assessment counts and calculate the percentages matching parent assessor.

- Determine how the Flask application will call the existing AI image-processing functions after an image is captured.

- Have Flask call the assessment functions and display model statistics retrieved from the database.

### Progress/ Decisions

- Developed a Python camera capture function using Picamera2. Configured the Camera Module 3 for still-image capture at 4608 × 2592 resolution and successfully saved a captured image to the project's local image directory.

  - https://pip-assets.raspberrypi.com/categories/652-raspberry-pi-camera-module-2/documents/RP-008156-DS-3-picamera2-manual.pdf

- Started basic Flask app structure and able to call python function that captures an image from the Raspberry Pi camera.

- Created an invalid response table in the database to hold invalid outputs of AI models.